STRUCTR.AI

Database Architecture Analysis

Supabase PostgreSQL (Origin) vs MySQL/Drizzle (Current)

GC Home Improvement LLC | Charleston, SC

March 21, 2026 | Post-Sprint 26

CONFIDENTIAL

# 1. Executive Summary

This document analyzes the relationship between the original Supabase PostgreSQL database (the GCHI Dominance Engine) and the current Structr.ai MySQL/Drizzle ORM implementation. The goal is to identify gaps, propose a corrective strategy, and lay the foundation for a fully operational system.

## 1.1 Current State

Origin Database: Supabase PostgreSQL 17.4 (Project: xoqhxpqsfxpdiwyuvhdd, Region: us-east-1)

Current App Database: MySQL via Drizzle ORM (mysql2/promise driver)

Critical Issue: The .env file contains a PostgreSQL connection string (postgres://localhost:5432/structr_dev) but the application uses the MySQL driver. The dashboard shows 0 catalog items because the database connection is either failing silently or connecting to an empty MySQL instance.

## 1.2 Key Numbers

| Metric | Supabase (Origin) | MySQL/Drizzle (Current) |
| --- | --- | --- |
| Total Tables | 27 | 45+ |
| Cost Codes / Catalog Items | 460 (27 groups + 433 items) | 0 (empty) |
| Pricing Records | 598 (426 active) | 0 (empty) |
| Assemblies | 15 (with 117 BOM items) | 0 (empty) |
| Bundles | 3 (with 23 items) | 0 (empty) |
| ID Strategy | UUIDs (gen_random_uuid()) | Auto-increment integers |
| Schema Engine | Raw SQL / Supabase UI | Drizzle ORM + mysqlTable |

# 2. Schema Mapping: Supabase to MySQL

The current MySQL schema was built to replicate and extend the original Supabase structure. Below is the mapping between the two systems.

## 2.1 Core Data Tables (Data Exists in Supabase)

| Supabase Table | MySQL Equivalent | Supabase Rows | Notes |
| --- | --- | --- | --- |
| cost_codes | catalog_items + price_book_items | 460 | Split into legacy + industrial tables |
| cost_code_pricing_history | price_book_history | 598 | Restructured for audit trail |
| assemblies | assemblies | 15 | Extended with trade, scope, finish fields |
| assembly_items | assembly_components | 117 | Renamed + added component_type |
| bundles | bundles | 3 | Restructured for presets + discounts |
| bundle_items | bundle_items | 23 | FK changed to catalog_items |
| cost_types | (inline enums) | 7 | Flattened into item_type enum |
| units | (inline varchar) | 22 | Unit stored as string, no FK |
| crew_velocity | crews + crew_assignments | 16 | Restructured for crew management |
| regional_risk_factors | geo_zones + regional_modifiers | 8 | Split into zones + modifiers |
| leads | (via lead-router + pipeline) | 2 | Lead data in pipeline system |
| profiles | users | 1 | Extended with RBAC (roles, permissions) |

## 2.2 New Tables in MySQL (Not in Supabase)

The MySQL schema expanded significantly through 26 sprints, adding tables that did not exist in the original Supabase database:

- RBAC System: roles, permissions, role_permissions

- Pricing Architecture (Sprint 6): regional_modifiers, channel_multipliers, finish_levels, parametric_models

- Scope Builder Engine (Sprint 12): scope_rules, scope_drafts, scope_draft_items

- Scope Review (Sprint 14): scope_review_deltas, scope_review_snapshots

- Geographic Intelligence (Sprint 11/16): geo_zones, geographic_overrides, scope_override_log

- Estimate System: estimates, estimate_line_items, estimate_drafts

- Templates: remodel_templates, newcon_templates

- Intake System: intake_forms, scope_suggestions, intake_questions, intake_responses

- Project Management: project_files, project_history, project_actuals, review_actions

- Operations: workflow_runs, building_codes, risk_rules, system_settings, system_issue_reports

- Pipeline: pipeline_partial_drafts, field_feedback_reports

# 3. Root Cause: Why the Dashboard Shows 0 Items

## 3.1 The Connection Mismatch

The critical issue is a protocol/driver mismatch between the .env configuration and the application code:

| Component | Value |
| --- | --- |
| .env DATABASE_URL | postgres://localhost:5432/structr_dev |
| drizzle.config.ts dialect | dialect: "mysql" |
| server/db.ts driver | import mysql from 'mysql2/promise' |
| seed-catalog.mjs driver | import { createPool } from 'mysql2/promise' |

The mysql2 driver silently fails when given a postgres:// URL. The getDb() function in db.ts catches the error and returns null, causing all queries to return empty arrays (getCatalogItems returns [], getCatalogStats returns { totalItems: 0, totalGroups: 0 }).

## 3.2 The Data Gap

Even if the connection were correct, the MySQL database has never been seeded. The seed scripts (seed-catalog.mjs, seed-assemblies.mjs, seed-pricebook.mjs, seed-pricing.mjs) require a CSV file from JobTread and a working MySQL connection. Without a running MySQL instance and seed data, all tables are empty.

# 4. Strategic Options

There are three viable paths forward. Each has different trade-offs in terms of effort, risk, and long-term architecture.

## 4.1 Option A: Install MySQL + Seed from Supabase Data

| Effort | Medium (2-3 hours) |
| --- | --- |
| Risk | Low - no code changes needed |
| Architecture | Keeps current MySQL + Drizzle ORM stack intact |

- Install MySQL 8.x locally (brew install mysql && brew services start mysql)

- Create structr_dev database (mysql -u root -e 'CREATE DATABASE structr_dev')

- Update .env: DATABASE_URL=mysql://root:@localhost:3306/structr_dev

- Run schema push: pnpm db:push (Drizzle creates all 45+ tables)

- Create a migration script to export Supabase data and transform UUIDs to integers

- Run seed scripts: pnpm seed:all

## 4.2 Option B: Switch App to PostgreSQL / Supabase Direct

| Effort | High (1-2 days) |
| --- | --- |
| Risk | Medium - requires schema rewrite (mysqlTable -> pgTable, mysql2 -> pg) |
| Architecture | Unifies on PostgreSQL, eliminates need for MySQL entirely |

- Replace drizzle-orm/mysql-core with drizzle-orm/pg-core throughout schema.ts

- Replace mysql2/promise driver with pg (postgres) driver in db.ts

- Convert all mysqlEnum to pgEnum, mysqlTable to pgTable, int().autoincrement() to serial()

- Update drizzle.config.ts: dialect: 'postgresql'

- Reconcile 18+ new tables not present in Supabase (add them via Drizzle migration)

- Point .env to Supabase: DATABASE_URL=postgres://[supabase-url]:5432/postgres

- Run drizzle-kit push to sync new tables to Supabase

## 4.3 Option C: Hybrid - MySQL Local + Supabase Sync (RECOMMENDED)

| Effort | Medium (3-4 hours initially, ongoing sync benefit) |
| --- | --- |
| Risk | Low - preserves all 26 sprints of work, adds Supabase as data source |
| Architecture | MySQL for app runtime, Supabase as Master Price Book source of truth |

- Install MySQL locally and seed from Supabase export (same as Option A steps 1-4)

- Create a supabase-sync utility that pulls cost_codes, assemblies, and pricing from Supabase API

- Transform Supabase UUID-based data into MySQL integer-based schema during import

- Run sync on demand or on a schedule to keep the Master Price Book current

- Keep Supabase as the authoritative source for pricing data (JobTread integration)

- All application logic stays on MySQL/Drizzle (no code rewrite needed)

# 5. Immediate Action Plan

Regardless of which strategic option is chosen, the following steps are needed immediately to get the system operational:

## 5.1 Phase 1: Get MySQL Running (30 minutes)

- Check if MySQL is already installed: mysql --version

- If not: brew install mysql && brew services start mysql

- Create database: mysql -u root -e 'CREATE DATABASE structr_dev'

- Update .env: DATABASE_URL=mysql://root:@localhost:3306/structr_dev

- Push schema: pnpm db:push

- Verify: pnpm dev and check dashboard

## 5.2 Phase 2: Seed Data from Supabase (1-2 hours)

- Export cost_codes from Supabase as CSV (460 rows with NAHB codes, IRC references, coastal notes)

- Transform CSV: map UUID IDs to auto-increment integers, adapt column names

- Run seed-catalog.mjs with the transformed CSV

- Create seed script for assemblies: transform 15 assemblies + 117 BOM items

- Create seed script for pricing: transform 598 pricing records

- Create seed script for reference data: units (22), cost_types (7), regional_risk_factors (8), crew_velocity (16)

- Run pnpm seed:all to populate all tables

## 5.3 Phase 3: Verify and Validate (30 minutes)

- Open http://localhost:5002 and verify catalog shows 460+ items across 27 groups

- Test assembly page: verify 15 assemblies with BOM items

- Test bundle creation: verify bundle CRUD with catalog items

- Run full test suite: pnpm test (expect 2097+ passing)

- Verify Profit Shield calculations with real data

# 6. Key Schema Differences

## 6.1 ID Strategy

Supabase uses UUIDs (gen_random_uuid()) for all primary keys. The MySQL schema uses auto-increment integers. This is a fundamental difference that requires a mapping table or transformation during data migration. Foreign key relationships (assembly_items.cost_code_id, assembly_items.unit_id, etc.) all reference UUIDs in Supabase but integers in MySQL.

## 6.2 PostgreSQL-Specific Features

- PostGIS columns (leads.geom: USER-DEFINED geometry type) - replaced by lat/lng decimals in MySQL

- ARRAY type (leads.tags: text[]) - replaced by JSON in MySQL

- Row Level Security (RLS) - replaced by RBAC middleware in tRPC (protectedProcedure)

- jsonb type - replaced by json in MySQL (no indexing on JSON paths)

- inet type (audit_logs.ip_address) - replaced by varchar(45) in MySQL

- gen_random_uuid() defaults - replaced by autoincrement + optional uuid char(36) columns

## 6.3 Schema Evolution (26 Sprints)

The MySQL schema has evolved significantly beyond the original Supabase structure. Key additions include the Master Pricing Architecture (Sprint 6) with regional modifiers, channel multipliers, and finish levels; the Scope Builder Engine (Sprint 12) with deterministic rule matching; Geographic Intelligence (Sprint 11/16) with zone-based modifiers; and the Pipeline Orchestrator (Sprint 24) for lead-to-project conversion. These represent mature business logic that does not exist in Supabase.

## 6.4 Data That Must Be Migrated

| Supabase Data | Rows | Migration Complexity |
| --- | --- | --- |
| cost_codes (Master Price Book) | 460 | High - maps to both catalog_items and price_book_items |
| cost_code_pricing_history | 598 | Medium - restructure to price_book_history |
| assemblies + assembly_items | 15 + 117 | Medium - add trade, scope, finish fields |
| bundles + bundle_items | 3 + 23 | Low - similar structure, remap FKs |
| units | 22 | Low - flatten to abbreviation strings |
| cost_types | 7 | Low - map to enum values |
| crew_velocity | 16 | Medium - restructure for crew system |
| regional_risk_factors | 8 | Medium - split into geo_zones + modifiers |

# 7. Recommendation

The recommended path is Option C (Hybrid) for the following reasons:

- Preserves 26 sprints of work: No code changes needed to the existing MySQL/Drizzle schema, routers, engines, or tests.

- Fastest path to operational: Install MySQL, push schema, seed data. The system comes alive immediately.

- Maintains Supabase as source of truth: The Master Price Book in Supabase (synced with JobTread) remains the authoritative pricing source.

- Enables future growth: A sync utility can be extended to pull new data categories as the business grows.

- Low risk: If the sync approach proves insufficient, migration to full PostgreSQL (Option B) remains possible later.

The immediate priority is getting MySQL installed and seeded so the dashboard shows real data. Once the system is operational with live data, we can proceed to Sprint 27 and continue building the remaining P2 audit fixes.

End of Document